INTEGRATION PLAN

Agent Chat Widget

A client-facing assistant for partner companies embedding our KB

Owner: Steven Jerez

Audience: Engineering + Product Leadership + Partnerships

Source product: Customer Success KB (Next.js 15)

Date: April 22, 2026

# 1. Executive Summary

We already have a working AI agent — built on top of our Customer Success knowledge base — that answers questions with cited sources and links to Calendly. Today it lives behind our internal login and is used by our own team. This plan proposes packaging it as a drop-in widget that our partner companies can embed inside their own apps, so the people they serve get instant, self-service answers powered by our KB.

The goal is one line of integration on the partner side. A partner engineer pastes a single <script> tag into their app, and a floating chat launcher appears. When a user clicks it, they talk to our agent — branded, scoped to that partner, and strictly limited to what we want clients to see.

### Why this matters

- Turns our KB into a product asset — something partners plug in and get value from, not a thing only we use.

- Scales support without scaling headcount — the agent deflects repeat questions that would otherwise become tickets or emails.

- Every partner embed is a distribution channel for our brand; every interaction is a data point that improves the KB.

- Opens a clean path to monetization later — usage-based pricing, premium tiers, per-tenant rules.

### What makes client-facing different from internal

- Multi-tenant: each partner is its own organization with its own users. Requests must be scoped to the partner identity, not a single shared login.

- Abuse surface is real: clients will poke at it. We need cost caps, rate limits, content moderation, and prompt-injection resistance that internal use does not require.

- Feature surface is smaller: no email draft generation, no PDF upload, no corrections flow, no exposure of internal behavioral rules. The widget is read-mostly.

- KB hygiene is a prerequisite: every Q&A, reference doc, and article we ship becomes client-visible. A content audit is step zero, not step ten.

### What it will take

- Roughly three to four weeks of engineering for a production-ready MVP, plus a two-week friendly-partner beta before broad availability.

- Backend: tenant-scoped bearer tokens, per-partner signing keys, CORS allow-list, abuse & cost controls, content moderation.

- Widget: a lightweight JS bundle and a new client-facing embed route that renders only the client-safe feature set.

- Non-engineering: partner onboarding flow, DPA/privacy language, a KB content audit, and sign-off from partnerships on the first pilot.

# 2. Where We Are Today

Before designing the widget, it is worth grounding the plan in what the existing agent actually does — because the good news is that most of the hard work is done.

## 2.1 The agent chat component

The chat UI lives in src/components/AgentPanel.tsx. It is a self-contained React component — no global context, no Redux, no shared providers. State is local (useState/useRef) and all external data is fetched via the chat API. That makes it straightforward to lift into an iframe.

## 2.2 The chat API

The backend is a single Server-Sent Events endpoint at POST /api/agent/chat. It accepts a question plus conversation history, runs KB retrieval (Q&A, articles, reference sections, glossary, video walkthroughs, process cards), injects behavioral rules, streams tokens back as they arrive from the AI provider, then ends with a structured payload containing the citation IDs.

Key features already working:

- Streaming responses (SSE) for a responsive chat feel.

- KB retrieval with inline citation of Q&A, articles, reference document sections, and video walkthroughs.

- Behavioral rules — global rules apply to every response; category rules apply when matched.

- PDF upload (assessment reports, up to 10MB) parsed via pdf-parse and injected into context.

- Per-user Calendly URL injected into responses when meetings are suggested.

- Email draft generation via Gmail OAuth — opens a draft in the user's Gmail account.

- Star ratings and a correction flow that feeds back into the KB.

## 2.3 Authentication today

Auth uses a JWT session cookie set at login. Middleware extracts the token, decodes it, and forwards x-user-id + x-user-role headers to each API route. Requests are same-origin only — there are no CORS headers, and there is no API-key or bearer-token mechanism. That is the main thing we need to change.

## 2.4 What is missing for client-facing embedding

- Multi-tenant identity: a way to mint and verify tokens that identify both the partner (tenant) and their user, and enforce that the two match the calling origin.

- CORS headers on the agent API routes, driven by a per-partner origin allow-list.

- A client-safe chat surface: a new /embed route that renders the stripped-down AgentPanel, with internal-only features (corrections, email drafts, PDF upload, rule text) excluded at the component level.

- Abuse and cost controls: per-tenant rate limits, per-tenant daily spend caps, a global kill-switch, and content-moderation on both questions and answers.

- A small JS bundle (widget.js) that renders the launcher button and iframe inside any partner app.

- Style isolation — handled cleanly by the iframe.

- A content audit: the current KB was written for internal readers. Before anything goes live to a client, we need to review every Q&A and reference doc for tone, accuracy, and what assumes insider context.

# 3. Target Architecture

The design goal is one line of code to integrate. A partner engineer should be able to add our agent to their app by pasting a single script tag into their layout. Everything else — styles, auth, rate limits, updates — happens on our side.

## 3.1 How it fits together

Four moving pieces:

- Partner app — the external product embedding our widget. We treat it as an untrusted origin until we've onboarded and allow-listed it.

- Partner backend — the only place that holds the partner's signing key. It mints short-lived widget tokens for the partner's logged-in users, server-to-server.

- Widget bundle (widget.js) — served from a dedicated client-facing domain (e.g., assist.thehiretalent.com). Injects a launcher button into the partner page, mounts an iframe when clicked.

- Chat iframe + API — a new /embed route on our side, rendering the client-safe AgentPanel. Talks to /api/agent/chat with Authorization: Bearer <token>.

## 3.2 Multi-tenant model

Each partner is a Tenant. A Tenant has its own signing key, its own origin allow-list, its own rate limits, its own daily spend cap, and eventually its own branding config. Every widget token carries a tenant_id claim that gets threaded through every downstream request and log line.

In practice, the data model adds two small tables:

- tenants — id, name, allowed_origins[], signing_key_hash, rate_limit_rps, daily_spend_cap_usd, status (active | paused | revoked), branding_json.

- tenant_events — append-only audit log: token issued, token verified, request throttled, spend-cap hit, moderation-blocked. This is what we'll use when a partner calls us.

## 3.3 Why iframe

An iframe gives us complete CSS and JS isolation for free. The partner app cannot accidentally restyle our chat, and we cannot leak our theme into their UI. It also keeps our CSP, cookies, and any third-party OAuth flows entirely within our own origin. The launcher button itself sits outside the iframe so it can float above partner content.

Partner engineers get a cleaner story too: they embed a sealed iframe, not a chunk of our React tree. A security review on their side is much easier to pass.

## 3.4 Request flow

- Partner's backend requests a widget token from POST /api/widget/token, authenticated with its tenant signing key, passing end_user_id and any session metadata.

- Partner renders the script tag with the token in a data attribute.

- Widget.js reads the token, injects a launcher button, and on click opens an iframe pointing at https://assist.thehiretalent.com/embed?token=...

- The iframe stores the token in memory only (never localStorage) and uses it as a Bearer token on every /api/agent/chat call.

- The server validates: signature, tenant_id, token expiry, origin match, per-tenant rate limit, per-tenant spend cap. Only then does it stream a response.

- Every response passes through a lightweight content filter before being flushed to the client.

# 4. What Integration Looks Like

From a partner engineer's point of view, the integration is two small pieces: a server-side token mint (so the signing key never touches the browser) and a script tag on the page. We provide both as ready-to-paste snippets in the onboarding docs.

## 4.1 Partner onboarding (one-time)

- Partnerships signs a DPA and data-handling addendum with the partner.

- We create a Tenant record: name, allowed_origins (e.g., https://app.partner.com), initial rate limits, daily spend cap.

- We issue a TENANT_SIGNING_KEY to the partner through a secure channel (1Password, etc.). It is stored server-side only.

- Partner tests against a sandbox tenant; once green, we flip status to active.

## 4.2 Mint a widget token (partner backend)

Every time the partner renders a page that includes the widget, their backend asks us for a short-lived token for the end user. Server-to-server, authenticated by the tenant signing key.

// partner-app/src/server/widget-token.ts

const res = await fetch('https://assist.thehiretalent.com/api/widget/token', {

method: 'POST',

headers: {

'Content-Type': 'application/json',

'X-Tenant-Id': 'acme-corp',

'X-Tenant-Signing-Key': process.env.TENANT_SIGNING_KEY!

},

body: JSON.stringify({

end_user_id: currentUser.id,           // opaque, partner-side

end_user_email: currentUser.email,     // optional, for context

locale: currentUser.locale,

metadata: { plan: currentUser.plan }   // echoed into logs only

})

});

const { token, expires_at } = await res.json();

## 4.3 Drop the script tag into the page

In the partner app's layout or shell component, one line:

<script

src="https://assist.thehiretalent.com/widget.js"

data-widget-token="{{widgetToken}}"

data-tenant="acme-corp"

data-position="bottom-right"

defer></script>

That is it. A floating button appears in the corner. When a client clicks it, the chat panel opens. Responses come back with citations but without any of the internal-only features (no corrections prompt, no email draft button, no PDF upload, no rule text) and are content-filtered before they leave our servers.

## 4.4 Data attributes reference

| Attribute | Purpose |
| --- | --- |
| data-widget-token | Short-lived JWT bound to a single tenant + end user. Required. |
| data-tenant | Tenant slug. Must match the token's tenant_id claim or the request is rejected. |
| data-position | Launcher position: bottom-right (default), bottom-left, or hidden. |
| data-theme | Optional: light or dark. Defaults to light. |
| data-locale | Optional language hint for UI strings and system prompt. |
| data-launcher-label | Optional override for the launcher button text (per-tenant branding). |

# 5. Security, Auth & Abuse Controls

This is the section that most distinguishes a client-facing build from an internal one. Every assumption has to flip: we assume the partner can be compromised, the user is anonymous to us, the network is hostile, and the LLM will be prompt-injected on day one. The goal is to make the worst realistic outcome a contained, explainable incident — not a data leak or an uncapped AI bill.

## 5.1 Widget token model

- Minted server-side by the partner's backend, never in the browser — the TENANT_SIGNING_KEY never leaves the partner's infrastructure.

- JWT signed HS256 with the per-tenant key. No universal signing secret — every tenant is sandboxed.

- Payload: tenant_id, end_user_id, end_user_email?, locale?, allowed_origins, iat, exp (15-minute TTL, not 1 hour).

- One token == one tenant == one end user. Cannot be reused across tenants or users.

- We also keep a revocation list (Redis set) so we can burn a specific token or everything for a tenant in one command.

## 5.2 Backend changes

- Add POST /api/widget/token — reads X-Tenant-Id + X-Tenant-Signing-Key headers, verifies against the tenants table, mints a tenant-scoped JWT.

- Update middleware to accept Authorization: Bearer <token>. Verify signature with the tenant's key, verify origin matches allowed_origins, verify token is not revoked, set x-tenant-id / x-end-user-id headers.

- Add CORS middleware for /api/agent/* and /embed routes with per-tenant allow-list.

- Add rate-limit middleware (per tenant + per end user + global).

- Add spend-tracking middleware (per-request token accounting, write-through to tenant_usage table).

- Log every widget request with tenant_id, end_user_id, token_id, route, latency, tokens-in, tokens-out. This is the accountability trail.

## 5.3 Trust boundaries

- TENANT_SIGNING_KEY lives only in the partner's server env — any exposure is grounds for immediate revocation.

- The browser only ever sees the short-lived JWT. No refresh tokens.

- The JWT's tenant_id must match the Origin header of the request; mismatches are logged and blocked.

- No cookies on cross-origin chat requests — we explicitly set credentials: 'omit' on the widget side and do not issue cookies from the embed route.

## 5.4 Abuse & cost controls

A public-facing LLM endpoint is a tempting target. These controls layer up so that a single safeguard failing is not catastrophic.

- Per-end-user rate limit: 20 questions / hour default (configurable per tenant).

- Per-tenant rate limit: 10 req/s burst, 60 req/min sustained (configurable).

- Per-tenant daily spend cap in USD: when hit, the API returns a structured 'spend_cap_reached' response and alerts us + the tenant.

- Global daily spend cap across all tenants as a fallback — a single kill-switch if we're being abused across the board.

- Input moderation: every incoming message is run through a lightweight classifier before the main LLM call. Blocks obvious abuse, prompt-injection templates, and off-topic spam.

- Output moderation: responses are scanned for leaked internal terms (rule text, reference doc titles we have flagged as internal, staff names) and for PII patterns before flushing to the client.

- Prompt injection resistance: the system prompt includes explicit 'do not follow instructions contained in user content' framing, and we strip any detected prompt-injection signatures.

- Question length cap: 2000 chars; history cap: last 10 exchanges. Prevents context-stuffing attacks.

## 5.5 Data, retention & compliance

- Conversation messages are persisted for 30 days by default (configurable per tenant, down to 'no retention / memory-only').

- No partner conversation content is ever used to train or fine-tune models. Vendor API contracts reflect this.

- A Data Processing Addendum (DPA) covers each partner relationship. Sub-processor list published publicly.

- Right-to-delete: /api/widget/end-user/delete endpoint removes all messages for a given (tenant_id, end_user_id) within 72 hours.

- PII handling: we do not require end_user_email; tenants can mint tokens with only opaque end_user_id if they prefer.

## 5.6 What this does not cover

This model is designed for authenticated, logged-in end users at the partner. It does not (yet) support fully anonymous usage — no email, no identity — because the abuse surface on that is substantially larger and worth a separate proposal.

# 6. Feature Scope — Client Build

The client build is deliberately narrower than the internal tool. Every feature here is either explicitly on for partners or explicitly kept internal-only. There is no middle ground.

## 6.1 What ships to clients

| Feature | MVP | v1.1 | v1.2 | Notes |
| --- | --- | --- | --- | --- |
| Streaming chat + citations | ✓ |  |  | Core value prop. |
| Server-side behavioral rules | ✓ |  |  | Rules shape the answer but are never surfaced in UI. |
| Calendly link injection | ✓ |  |  | Per-tenant Calendly URL (sales / success). |
| Glossary auto-linking | ✓ |  |  | Same pipeline as the main app. |
| Star ratings |  | ✓ |  | Collects signal without letting clients edit content. |
| Session conversation history |  | ✓ |  | Scoped to the active browser session only. |
| Per-tenant branding (logo, color) |  |  | ✓ | Reads from tenants.branding_json. |
| Tenant-scoped rules & answer filters |  |  | ✓ | Lets a partner narrow or bias the agent's voice. |

## 6.2 What stays internal-only

These features are deliberately excluded from the client build. They continue to work in the internal app for our team. The exclusion happens at the component level (the /embed route does not render them) and at the API level (the bearer-token middleware rejects the corresponding endpoints).

| Internal-only feature | Why it is excluded |
| --- | --- |
| Correction flow | We don't want external users editing the KB. Feedback comes through ratings + thumbs-down only. |
| Email draft generation | Relies on per-teammate Gmail OAuth. Not applicable to external users, and exposing it would hand clients access to Gmail scopes they shouldn't have. |
| PDF upload | Meaningful abuse surface (file size, parsing exploits, cost). Deferred until demand is clear and we can gate it safely. |
| Behavioral rule visibility | Rules still apply server-side, but their text never reaches the client UI. Output moderation rejects responses that echo rule content verbatim. |
| Admin tabs (Glossary, Rules, Pipeline) | The /embed route is chat-only. No tabs, no admin UI, no KB editing surfaces. |

# 7. Rollout Plan

Five phases. Engineering and KB/content work run in parallel. No partner goes live until both tracks converge and a friendly beta partner signs off.

## Phase 0 — KB content audit (Weeks 1–2, runs in parallel with Phase 1)

- Review every Q&A, article, and reference section for client-appropriateness: tone, accuracy, assumed-insider context, mention of internal tools or names.

- Flag anything that should not be client-visible. Option A: delete. Option B: add a client_visible boolean (defaults to true, set false to exclude).

- Draft a content style guide for future Q&As so new entries start client-safe.

- Owner: Customer Success + partnerships. Not an engineering task.

## Phase 1 — Backend foundation (Week 1)

- Tenants + tenant_events tables; admin UI for creating and managing tenants.

- POST /api/widget/token with per-tenant signing-key auth. Token revocation endpoint.

- Middleware: Bearer-token verification, per-tenant CORS allow-list, rate limits.

- Spend tracking: log tokens-in/out per request, write to tenant_usage, alert + block on cap hit.

- Integration tests for token issuance, cross-tenant rejection, CORS preflight, rate-limit enforcement.

## Phase 2 — Client-safe chat surface + widget bundle (Week 2)

- New /embed route rendering a stripped-down AgentPanel: chat + citations + Calendly only. No corrections, email, PDF, or admin tabs.

- Input and output moderation hooks wired into /api/agent/chat when the caller is a bearer token.

- widget.js: dependency-free, under 15KB gzipped, injects launcher + iframe, postMessage channel for open/close/resize.

- Hosted at https://assist.thehiretalent.com/widget.js with long cache + versioned URL for invalidation.

- Partner docs site: onboarding steps, script snippet generator, data-attribute reference, troubleshooting.

## Phase 3 — Internal hardening (Week 3)

- Security review: threat-model the auth flow, CORS config, content moderation coverage.

- Prompt-injection red team: run an agreed set of adversarial prompts, measure how many slip past moderation, fix.

- Load test: simulate 100 concurrent tenants at expected rates, verify rate-limit fairness + latency.

- DPA + privacy policy addendum finalized with legal. Sub-processor list published.

## Phase 4 — Friendly-partner beta (Weeks 4–5)

- Onboard one hand-picked partner with low risk tolerance. Heavy instrumentation; daily check-ins.

- Ship a partner-facing usage dashboard: requests, unique end users, avg latency, spend, top questions.

- Iterate on prompt quality, moderation false-positives/negatives, and branding fit.

## Phase 5 — General availability

- Open onboarding to additional partners with a queue — each needs partnerships sign-off + security review.

- Layer in v1.1 features (ratings, session history, per-tenant rules).

- Decide on pricing model before third partner; usage-based is the natural fit.

# 8. Risks & Mitigations

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Internal-only KB content leaks to clients | Current KB was written for internal readers. Any sloppy Q&A becomes a client-visible embarrassment. | Phase 0 content audit; client_visible flag as an escape hatch; output moderation scanning for flagged terms. |
| Runaway AI spend | A single partner with high traffic — or a malicious end user — could burn through our AI budget in hours. | Per-tenant daily spend cap, per-user rate limits, global kill-switch, automated alerts at 50/80/100% of cap. |
| Prompt injection / jailbreaks | Clients will try to get the agent to ignore instructions, impersonate staff, or emit harmful content. | Input moderation classifier; defensive system prompt; output moderation; adversarial red-team as a release gate. |
| Token exfiltration from a partner | A stolen token could be replayed, or a compromised partner backend could mint tokens for arbitrary users. | 15-min TTL, origin binding, revocation list, per-tenant signing keys rotatable in under an hour. |
| PII in conversations | End users will paste sensitive info into chat, creating data-handling obligations. | Minimal retention (30d default, configurable); no training use; right-to-delete endpoint; DPA with every partner. |
| Hallucinations on client-facing answers | An internal tool tolerates wrong answers; a client-facing one damages partner trust. | Strict 'cite or decline' mode for client build; answer-with-no-sources produces a fallback message + Calendly suggestion. |
| Partner misbehavior | A partner might embed the widget in contexts we didn't agree to, or overshare our brand. | Origin allow-list enforced server-side; per-tenant status (active¦paused¦revoked); we can turn off a partner in one command. |
| Scope creep per partner | Big partners will ask for bespoke features that fragment the product. | Explicit feature scope; tenant config is data, not code; forks are a no. Changes land in the shared widget. |

# 9. Success Metrics

After 60 days of the friendly-partner beta plus one GA partner, we should be able to answer these questions with data.

### Adoption

- Number of live tenants in production. Target: 3 paying partners within 90 days of GA.

- % of a partner's weekly-active users who open the widget. Target: ≥ 25% in the first partner, scaled by relevance of the use case.

- Average sessions per active user per week. Target: ≥ 2.

### Value to partners

- % of conversations ending in a resolved outcome (answer accepted, Calendly booked, explicit thumbs-up). Target: ≥ 40%.

- Support-ticket deflection rate reported by each partner. Target: partner-specific, baselined before launch.

- Average star rating of widget responses. Target: ≥ 4.0 / 5.

### Safety & quality

- Moderation-block rate — expect 1-3% input blocks and under 1% output blocks. Spikes are signals to investigate.

- Hallucination audits — sample 50 responses per tenant per week, score for citation coverage and factual accuracy. Target: ≥ 95% cited or declined.

- Incident count (security, content, outage). Target: zero Sev-1, fewer than two Sev-2s per quarter.

### Cost & performance

- AI spend per active end user per day. Target: under $0.10 at steady state.

- p95 time-to-first-token. Target: under 1.5s.

- Margin per partner — revenue minus direct AI cost. Target: positive by partner #3.

# 10. Open Questions for the Team

Things we need to align on before Phase 1 starts.

- Which partner do we approach for the friendly beta? Want someone who gives real feedback, not someone who will just say yes.

- Pricing model — flat monthly fee per tenant, usage-based per 1k questions, or tiered? This shapes how we instrument cost.

- Do we expose the full KB to every tenant as decided, or add a client_visible flag now as an escape hatch? Strong recommendation: flag it from day one, default true, so we have a kill-switch for any single item without redeploying.

- Retention default — 30 days of conversation history, or memory-only until a partner explicitly asks for persistence?

- Branding — do we allow partner logo + color in MVP, or keep it ours until v1.1? Partners will ask for branding day one.

- Who owns the client-facing agent day-to-day — a dedicated owner or shared with the internal KB team?

- Calendly routing — per-tenant Calendly URL (partner-owned), or our shared sales/success link?

- Support expectations for partners — who do they call at 2am if the widget goes down? Do we need an on-call rotation for this?

# 11. Appendix: Engineer-Facing Spec

## A. Bearer-auth request shape

POST /api/agent/chat

Host: assist.thehiretalent.com

Origin: https://app.partner.com

Authorization: Bearer eyJhbGciOiJIUzI1NiJ9...

Content-Type: application/json

{

"question": "What does the onboarding flow look like?",

"history": [

{ "role": "user", "content": "..." },

{ "role": "assistant", "content": "..." }

],

"locale": "en"

}

// tenant_id and end_user_id come from the token, not the body

// Any body field that would override them is ignored

## B. SSE response shape (unchanged from current API)

data: {"type":"delta","text":"Enterprise onboarding SLA is "}

data: {"type":"delta","text":"14 business days. "}

...

data: {

"type": "done",

"answer": "...",

"sources": [...],

"articles": [...],

"terms": [...],

"refSections": [...],

"videos": [...],

"conversationId": 1234,

"messageId": 5678

}

## C. Widget token payload

{

"tenant_id": "acme-corp",

"end_user_id": "acme_usr_8b2f",         // opaque, partner-issued

"end_user_email": "jane@acme.com",     // optional

"locale": "en",

"allowed_origins": ["https://app.acme.com"],

"scope": ["chat"],                       // never 'email-draft', 'pdf', or 'correct'

"iat": 1745337600,

"exp": 1745338500                         // 15-min TTL

}

## D. CORS configuration (per-tenant)

// middleware.ts — simplified

const origin = request.headers.get('origin') ?? '';

const token = readBearerToken(request);

if (request.nextUrl.pathname.startsWith('/api/agent')) {

const claims = await verifyTenantToken(token);   // throws on invalid

if (!claims.allowed_origins.includes(origin)) {

return new Response('origin mismatch', { status: 403 });

}

response.headers.set('Access-Control-Allow-Origin', origin);

response.headers.set('Access-Control-Allow-Credentials', 'false');

response.headers.set('Access-Control-Allow-Headers',

'Authorization, Content-Type');

response.headers.set('Access-Control-Allow-Methods',

'GET, POST, OPTIONS');

response.headers.set('Vary', 'Origin');

}

## E. widget.js (core idea)

(function () {

const s = document.currentScript;

const token = s.dataset.widgetToken;

const tenant = s.dataset.tenant;

const position = s.dataset.position || 'bottom-right';

const label = s.dataset.launcherLabel || 'Ask for help';

const launcher = document.createElement('button');

launcher.textContent = label;

launcher.style.cssText = launcherStyles(position);

document.body.appendChild(launcher);

let iframe = null;

launcher.addEventListener('click', () => {

if (iframe) return iframe.remove(), (iframe = null);

iframe = document.createElement('iframe');

iframe.src = `https://assist.thehiretalent.com/embed` +

`?token=${encodeURIComponent(token)}&tenant=${tenant}`;

iframe.allow = '';                          // no camera/mic/etc

iframe.sandbox = 'allow-scripts allow-forms allow-same-origin';

iframe.style.cssText = panelStyles(position);

document.body.appendChild(iframe);

});

})();

## F. Abuse & cost controls (cheat sheet)

// Per-tenant daily spend cap enforcement

const usage = await getTenantUsage(tenantId, today);

const tenant = await getTenant(tenantId);

if (usage.spend_usd >= tenant.daily_spend_cap_usd) {

return streamStructuredMessage('spend_cap_reached');

}

// Per-user rate limit

const ok = await rateLimiter.consume(`${tenantId}:${endUserId}`, 1);

if (!ok) return new Response('rate limited', { status: 429 });

// Input moderation (non-blocking for cost, blocking for safety)

const inputCheck = await moderate({ text: question, direction: 'in' });

if (inputCheck.block) return streamStructuredMessage('blocked_input',

{ reason: inputCheck.reason });

// Output moderation (streams through a filter)

const filteredStream = outputModerator.filter(llmStream, {

forbiddenTerms: tenant.forbidden_terms,

piiRedaction: true,

});

— End of document —